## Slide 1: Prepaid Water E-Top-Up App
By: Luke Manyamazi

## Slide 2: Problem Statement
Many prepaid water customers must manually enter tokens.
The process is slow and prone to errors.
If the keypad is broken, users can’t top up their water.
No easy way to top up directly from a phone or web app.
Example:
Manual Keypads

## Slide 3: Goals / What the App Will Do
Eliminate manual token entry by directly crediting meters.
Allow users to register meters and top them up.
Support top-ups for others’ meters.
Show transaction history and balances.
Eliminate the risks of losing paper tokens.

## Slide 4: MVP Features
User registration/login.
Add and manage meters.
Simulated top-up system (no real API yet).
View balances.
Simple reporting.

## Slide 5: Future Features
Integration with payment gateways (Payfast, Ozow, Zapper, etc.).
Real meter API integration.
Purchase reports.
Multi-platform support (Android, iOS, Web).

## Slide 6: Tech Stack
Frontend: HTML/CSS/JavaScript.
Backend: Node.js + Express.js.
Database: Firestore (or Google Sheets for MVP).
Deployment: Firebase / Vercel.
Payment: Mock for now, later integrate online payment.

## Slide 7: Data Model (Draft)
Users: userID, name, email, passwordHash.
Meters: meterID, userID, meterNumber, balance.
TopUps: topupID, userID, meterID, amount, date.

## Slide 8: Timeline / Plan
Week 1: Requirements + basic UI mockups.
Week 2: Auth + meter registration.
Week 3: Top-up simulation.
Week 4: Reporting + styling.

## Slide 9: Current Progress
MVP features decided.
Tech stack chosen.
Demo 1 conducted

## Slide 10: Next Steps – Week 1
Create wireframes for the UI.
Implement user registration.
Build meter registration API endpoint.
Weekly demos until the app is launched.

## Slide 11: Skills I will learn….
Project planning
Requirements gathering
UI/UX design
Wireframing and prototyping
Frontend development (HTML, CSS, JavaScript)
Backend development (Node.js, Express.js or Django)
API integration
Database design and management
Documentation writing
Authentication and authorization
Mobile-first responsive design
Payment gateway integration
Data validation and error handling
Version control (Git & GitHub)
Deployment and hosting
Security best practices
Testing and debugging
Demo presentation skills

## Slide 12: Thank You!